## Slide 1: ASMC Lunch & Learn AFFSO Projects & Updates
James Mason, GS-14
SAF/FMFS (AFFSO)
16 November 2023

## Slide 2: AFFSO Programs

## Slide 3: Accomplishments & Challenges
LeaveWeb
  LeaveWeb Mobile App Launched September 2023, Over 27k downloads
  Mobile Registration & Okta Authentication Setup Challenges
    Working with A1, Okta, & AFID to resolve issues
  LW Mobile Application works well; 1,500 leaves created, 6,500 actions taken
  Beware of counterfeit sites; only download from Google & Apple Play stores
CSP
  CSP system deployed August 2023​
  Experienced several issues initially; most were resolved within 30 days
  Outstanding issues related to user authentication and logging into CSP
    Working with CloudOne, GCDS, & CSP Development team to resolve issues.
ICAM
  FM, in particular AFFSO systems leading the charge
  Okta or GCDS for Authentication; lessons learned from LeaveWeb & CSP
  SailPoint for Authorization; lessons learned from FMSuite & AFM
    System Access Request (2875 replace) & Annual Revalidation

## Slide 4: Initiatives in Planning Phase
PCSA
  Initiative to develop a PCS Automation system
  Successfully completed pilot September 2023
    Pilot focused on CONUS to CONUS (~80% of the vouchers)
    Demo Video on MilSuite (https://www.milsuite.mil/video/watch/video/64676)
    Roadmaps currently being developed to deliver initial CONUS to CONUS capabilities, with remaining travel types to follow
  Coordinating with stakeholders (AFAFO, IMSC, TTPE)
CRIS
  Advana FASTR identified as potential CRIS replacement
  AFFSO working with FASTR team to perform analysis on transition
  Volunteers needed to participate in user groups to provide feedback and perform testing
  AFFSO will continue to support the FM community and advocate for the customers, ensuring all functionality is retained with required performance standards.

## Slide 5: Automations & Resources
DMAS
  Automations (59 Deployed)
    LeaveWeb Unreconciled Leaves, over 1.6M transactions
    IMSC automations downloads and publishes the IMSC date/reports
  Citizen Developer and Developer Trainings Classes (CETs)
  Working to get license to run unattended automations.
    Will greatly expand Enterprise level solutions and time savings
  Always looking for new ideas. Submit your ideas
Resources
  AFFSO SharePoint (https://usaf.dps.mil/sites/saf-fm/FMF/FMFS/AFFSO)
  AFFSO Systems Help Desk (https://c1snow.cce.af.mil/)
  MilSuite (https://www.milsuite.mil/?pk_campaign=ghead)